🧭 Project Roadmap: “AI Workflow Automation Platform”

Phase 1: Planning & Architecture

- Define system goals and user experience

Step 1.1 — System Goals & Concept Map

Goals:

- Define project vision, target users, and value proposition.

- Identify MVP vs. post-MVP features.

- Establish measurable success metrics.

- Create a conceptual map of how the AI workflow builder fits into user needs.

Deliverables:

- System vision and feature goal document.

- User persona definitions.

- Success criteria (e.g., usability, latency, scalability targets).

- Conceptual diagram illustrating overall architecture and purpose.

- High-level data model sketch and initial API endpoint ideas.

- Choose stack (frontend, backend, database, AI layer)

Step 1.2 — System Architecture Diagram

Goals:

- Define the structure and communication between major components (frontend, backend, worker, AI services, queue, and database).

- Identify external dependencies (e.g., OpenAI, Redis, PostgreSQL).

- Clarify how workflows are stored, executed, and monitored across the system.

Deliverables:

- System architecture diagram (component interaction map).

- Component interaction and execution flowchart.

- Entity relationship and data flow overview.

- Preliminary tech stack selection and justification.

- Design system architecture (how nodes, flows, and execution interact)

Step 1.3 — Workflow JSON Schema

Goals:

- Create a unified JSON format for representing workflow graphs.

- Define nodes, edges, parameters, and metadata structure.

- Enable versioning, validation, and extensibility for custom node types.

Deliverables:

- JSON schema definition (nodes, connections, configs).

- Example workflow JSON for testing.

- Node configuration and branching rules.

- Backend validation and persistence notes.

- Create a simple data model for workflows, nodes, and connections

Step 1.4 — Component Responsibilities & Data Flow

Goals:

- Define responsibilities, ownership, and boundaries of each system component.

- Describe communication patterns between frontend, backend, worker, and AI nodes.

- Establish runtime context management, error handling, and versioning.

- Outline security principles for handling credentials and sensitive data.

Deliverables:

- Component responsibility matrix.

- Data flow diagrams for creation, execution, and AI node processing.

- Context object definition for runtime execution.

- Security notes and workflow versioning strategy.

Phase 2: Backend Foundations

- Initialize backend (Node.js + Express or Python + FastAPI)

🎯 Goals

- Set up the base backend project using Node.js + TypeScript (with NestJS or Express).

- Establish a consistent folder structure for controllers, services, and entities.

- Connect to PostgreSQL via ORM (Prisma or TypeORM).

- Implement environment configuration, logging, and error-handling middleware.

- Define the first placeholder endpoints for health checks and workflows.

📦 Deliverables

- Project skeleton (initialized and structured).

- package.json, tsconfig.json, .env.example, and Dockerfile.

- Database connection config and ORM setup.

- API routes scaffold for /api/workflows.

- Notes on how to run locally (npm run dev) and migrate DB.

- Implement workflow CRUD (create, read, update, delete)

- Build node execution engine (runs logic in sequence)

- Add a simple AI node (calls GPT or local model)

Phase 3: Frontend Editor

- Initialize React + Tailwind + React Flow

- Build visual canvas (drag/drop nodes, connect lines)

- Create sidebar (node list) and property panel

- Sync frontend ↔ backend (save workflows to DB)

Phase 4: Execution & Monitoring

- Add workflow runner (start, pause, resume)

- Display logs & node output in UI

- Handle async and parallel execution

- Add error handling and retry system

Phase 5: AI-Enhanced Features

- Add “AI decision” node (chooses next path)

- Add “AI generation” node (text/image creation)

- Enable natural language workflow creation (“Build me a workflow that…” prompt)

- Add contextual memory and vector search (for smarter reasoning)

Phase 6: Packaging & Deployment

- Dockerize backend + frontend

- Add authentication & user workspace

- Deploy (Render, Vercel, or your preferred cloud)

Contents

AI Workflow Builder — Phase 1

Step 1.1 — Define System Goals & Concept Map

Overview

This document captures the goals, user personas, success metrics, constraints, must-have features, nice-to-have features, and an initial conceptual architecture for the Hybrid AI Workflow Builder ("the platform"). It's a living reference to be updated as we progress.

System Goals & Concept Map

🎯 Goals:

- Define what we’re building and who it’s for.

- Establish clear objectives, constraints, and success metrics.

- Identify the MVP vs post-MVP scope.

- Create a conceptual overview of the platform (the “what” and “why”).

📦 Deliverables:

- System vision and feature goals document

- User persona definitions

- Success metrics and MVP feature list

- High-level architecture concept diagram

- Initial data model + API endpoints overview

1. Goals

- Build a visual workflow automation platform with integrated AI nodes (hybrid of n8n + agent capabilities).

- Allow both visual composition (drag/drop nodes) and programmatic/autonomous agents (LLM-driven steps).

- Be modular: nodes are pluggable adapters that can call APIs, run code, or invoke AI models.

- Support reliable execution, observability (logs, traces), and retry/error handling.

- Prioritize developer ergonomics (easy node creation), security (secrets handling), and extensibility.

2. Primary User Personas

- Automation Engineer — designs workflows to automate business processes (ETL, notifications, approvals).

- Data Analyst — uses AI nodes to analyze datasets, generate summaries, and run periodic reporting workflows.

- Developer / SRE — integrates internal services, writes custom nodes, and monitors executions.

- Non-technical Product Owner — uses natural language "Create a workflow that..." to generate starter flows.

3. Success Metrics

- Time to first working workflow (target: < 30 minutes for a basic flow).

- Mean time to detect and recover from node failure.

- Number of reusable nodes created by users (measure of extensibility).

- Latency and throughput of workflow executions for typical workloads.

4. Constraints and Non-Goals

Constraints

- MVP will use hosted LLM API (e.g., OpenAI) rather than self-hosted models.

- Authentication & multi-tenant support: single-tenant MVP; multi-tenant later.

- Data residency and compliance: defer advanced compliance features until later phases.

Non-Goals (MVP)

- No built-in marketplace of community nodes on day 1.

- No advanced role-based access control (beyond user authentication).

5. Must-Have Features (MVP)

- Visual canvas with drag and drop nodes.

- Core node types: Trigger (webhook/cron), HTTP/API Call, AI Model (LLM), Condition, Transform (JS/Python sandbox), Output (email/slack/webhook).

- Workflow persistence (save/load/update/delete).

- Execution engine that runs nodes in sequence (support for branching based on conditions).

- Basic logs and node output viewer.

- Credentials store (encrypted) for API keys.

- Simple user authentication.

6. Nice-to-Have Features (post-MVP)

- Parallel and scheduled executions, rate limiting.

- Visual debugging, step-by-step replay, time-travel logs.

- Natural-language-to-workflow generator (LLM-assisted creation).

- Vector DB memory for agent workflows.

- Node marketplace and versioning.

- Role-based access control and org management.

7. High-level Conceptual Architecture

[Frontend (React + React Flow)] <--> [Backend API (Node.js/TypeScript, NestJS/Express)]

|

v

[Workflow Runner / Worker Pool] <---> [Task Queue (Redis + BullMQ)]

|

---------------------------------------------------------------

|                                                                                  |

[Datastore (Postgres)]                              [Secrets Vault (encrypted fields or HashiCorp)]

|                                                                                  |

(workflows, nodes, executions, logs)                  (API keys, credentials)

[AI Provider (OpenAI / optional local models)]

[Optional Vector DB (Chroma/Pinecone) for memory]

Notes:

- The web frontend stores the workflow graph (nodes + connections) in a JSON schema.

- The backend exposes CRUD endpoints for workflows and a runner API to start executions.

- Worker pool processes jobs from the queue; each node execution is a task. Workers can be horizontally scaled.

8. Data Model (Initial Tables / Entities)

- workflows: id, name, owner_id, nodes_json (graph schema), created_at, updated_at

- nodes: (optional) id, workflow_id, node_id, type, config

- connections: encoded in nodes_json (source/target)

- executions: id, workflow_id, status, start_time, end_time, root_context (json)

- node_executions: id, execution_id, node_id, status, input, output, error, started_at, finished_at

- logs: execution_id, timestamp, level, message

- credentials: id, owner_id, type, encrypted_payload, metadata

9. API Surface (MVP)

- POST /api/workflows — create workflow

- GET /api/workflows — list workflows

- GET /api/workflows/:id — get workflow

- PUT /api/workflows/:id — update workflow

- DELETE /api/workflows/:id — delete workflow

- POST /api/workflows/:id/run — start execution

- GET /api/executions/:id — get execution status/logs

- POST /api/credentials — add credential

10. Tech Stack Recommendation (MVP)

- Frontend: React + TypeScript, TailwindCSS, React Flow (canvas), Vite

- Backend: Node.js + TypeScript, NestJS or Express

- Worker Queue: Redis + BullMQ

- Database: PostgreSQL

- Auth: JWT for MVP; later OAuth2 / SSO

- AI: OpenAI API (LLM) for AI nodes

- Vector DB (optional): Chroma or Pinecone for memory features

- Hosting / Deployment: Docker; deploy backend to Render / DigitalOcean / AWS ECS; frontend to Vercel

11. Next deliverables (what I will create next)

- 1.2: System architecture diagram (detailed components + interactions)

- 1.3: Workflow JSON schema (nodes, connections, node config shape)

- Phase 2: Backend scaffold (project init, basic CRUD API, DB schema)

End of Step 1.1 notes.

Step 1.2 — System Architecture (detailed components & interactions)

System Architecture Diagram

🎯 Goals:

- Define how each system component connects and communicates.

- Describe internal and external integrations (DB, queue, AI providers).

- Clarify how workflows are stored, executed, and monitored.

📦 Deliverables:

- High-level system architecture diagram

- Component overview (frontend, backend, worker, AI)

- Execution sequence diagram (how a workflow runs end-to-end)

- Data model outline and entity relationships

High-level diagram (textual)

[User Browser (React + React Flow)]

|

| HTTPS / WS (Realtime)

v

[Frontend Server / CDN (Vercel or Static Hosting)]

|

v

[Backend API (Node.js + Nest/Express) - Auth, CRUD, Orchestration]

|

+--> [Postgres]         (workflows, executions, metadata)

|

+--> [Redis + BullMQ]  (task queue for runner)

|

+--> [Secrets Store]   (encrypted credentials)

|

+--> [Vector DB]       (optional: Chroma/Pinecone)

|

+--> [AI Provider]     (OpenAI / other LLM APIs)

|

v

[Worker Pool (Node.js/Python) - runs node tasks, interacts with external APIs]

|

v

[External Services: Slack, Email, HTTP APIs, DBs, S3, etc.]

Component responsibilities

- Frontend: Visual editor, node palette, property inspector, real-time preview of graph, start/stop execution, view logs. Uses WebSockets for real-time execution updates.

- Backend API: Authentication, workflow persistence, execution orchestration endpoints, credential management, and admin APIs.

- Task Queue + Workers: Each node execution is enqueued as a job. Workers pull jobs, execute node logic (HTTP calls, LLM calls, transforms), write node execution results back to DB, and enqueue downstream nodes.

- Postgres: Stores canonical workflow graphs, execution traces, node output, user accounts, and credentials metadata (encrypted payloads stored in vault or DB fields encrypted at rest).

- Redis + BullMQ: Reliable job queue, retries, delayed jobs (for cron/schedule), and rate-limiting.

- AI Provider: Hosts LLM calls. Worker includes an adapter that formats prompts, handles token limits, and applies caching where appropriate.

- Vector DB (optional): Stores embeddings for agent memory, retrieval augmented generation (RAG) use-cases.

Execution flow (sequence)

- User clicks "Run" on a workflow in the frontend. Frontend POSTs /api/workflows/:id/run with optional initial context.

- Backend creates an executions row (status: queued) and enqueues initial node jobs in Redis.

- Worker picks up first job (node execution), loads node config, executes logic (call API or LLM or script), persists node_executions result and logs.

- Worker determines downstream nodes (from connections) and enqueues them with updated context.

- Repeat until terminal node(s). Backend updates execution status to completed/failed.

- Frontend receives WebSocket updates to stream logs and node outputs to the user.

End of Step 1.2

Step 1.3 — Workflow JSON Schema (nodes, connections, example)

Workflow JSON Schema

🎯 Goals:

- Define a unified JSON format for representing workflows (nodes + edges).

- Standardize node configuration and connection metadata.

- Ensure the schema supports all MVP node types (trigger, HTTP, AI, output).

📦 Deliverables:

- JSON schema definition for workflows

- Example workflow JSON (ingest → AI → notify)

- Rules for node configuration, connections, and branching

- Notes for backend validation and database storage strategy

Goals for the schema

- Compact and human-readable

- Extensible (node types and custom config)

- Easy to diff in VCS

Core objects

- workflow — contains metadata + nodes + connections

- node — each step with id, type, position, config

- connection — edges defining source and target

JSON Schema (example)

{

"id": "wf_001",

"name": "Example: Ingest -> AI -> Notify",

"description": "Cron ingest, analyze with LLM, then send Slack",

"nodes": [

{

"id": "n_trigger",

"type": "trigger",

"meta": {"trigger_type": "cron", "cron": "0 * * * *"},

"position": {"x": 100, "y": 120}

},

{

"id": "n_api",

"type": "http_request",

"meta": {"method": "GET", "url": "https://api.example.com/data"},

"position": {"x": 360, "y": 120}

},

{

"id": "n_ai",

"type": "ai_llm",

"meta": {

"model": "gpt-4o",

"prompt_template": "Summarize the following data: {{ input.data }}",

"temperature": 0.2

},

"position": {"x": 620, "y": 120}

},

{

"id": "n_slack",

"type": "slack",

"meta": {"channel": "#alerts", "message_template": "{{ outputs.summary }}"},

"position": {"x": 880, "y": 120}

}

],

"connections": [

{"source": "n_trigger", "target": "n_api"},

{"source": "n_api", "target": "n_ai"},

{"source": "n_ai", "target": "n_slack"}

],

"created_at": "2025-10-15T23:00:00Z",

"updated_at": "2025-10-15T23:00:00Z"

}

Node config notes

- meta is node-type-specific. Keep a typed schema for each node type in backend so validation is automatic.

- inputs and outputs are not explicitly required in the graph; runtime context will carry input (from upstream) and outputs (node result) objects.

- For advanced nodes (e.g., condition), allow branches like {true: node_id_a, false: node_id_b} in meta or as explicit connection types.

Example: Condition node connection

{

"id": "n_cond",

"type": "condition",

"meta": {"expression": "outputs.score > 0.7", "branches": {"true": "n_notify", "false": "n_log"}}

}

DB mapping (quick)

- workflows.nodes_json stores the full workflow JSON.

- executions.root_context stores runtime initial input and final aggregated output.

- node_executions stores per-node input, output, error as JSON columns (indexed by execution_id).

Validation & Safety

- Validate node config server-side before saving.

- Sanitize output from external APIs and LLMs before storing or forwarding to integrations.

- Enforce rate limits for LLM calls and retries/backoff to avoid inadvertently high usage/cost.

Next steps (concrete deliverables I can create now)

- Backend scaffold (project setup, DB migrations for tables mentioned).

- Workflow JSON schema formalized as JSON Schema (for runtime validation).

- Example React Flow component with the example workflow rendered and editable.

End of Step 1.3 notes.

Step 1.4 — Detailed Component Responsibilities & Data Flow

omponent Responsibilities & Data Flow

🎯 Goals:

- Assign clear ownership and boundaries to each subsystem.

- Define how data flows between frontend, backend, worker, and AI layers.

- Describe state management, runtime context, and error handling.

- Document security principles and interaction patterns.

📦 Deliverables:

- Component responsibility matrix

- Data flow diagrams (create/edit, execute, AI node, errors)

- Context structure and versioning model

- Security notes and next-step roadmap toward backend scaffolding

Objective

To define the detailed responsibilities, boundaries, and interactions between each subsystem: Frontend, Backend API, Worker Pool, Database, Queue, and AI services. This ensures modular design, clear ownership, and efficient communication channels.

1. Component Responsibility Matrix

| Component | Responsibility | Key Technologies | Notes |
| --- | --- | --- | --- |
| Frontend (React + React Flow) | Visual editor, real-time UI for workflow creation, execution visualization, and result inspection. | React, TypeScript, React Flow, Tailwind | Should remain stateless except for UI session data. Communicates exclusively through backend APIs and WebSockets. |
| Backend API (Orchestrator) | Workflow persistence, user auth, credential encryption, workflow execution orchestration, REST + WS endpoints. | Node.js (NestJS/Express), PostgreSQL, Redis (BullMQ) | Central controller. Handles CRUD, runs orchestration logic, and delegates node execution to workers. |
| Worker Pool (Executors) | Executes nodes asynchronously, processes queue jobs, calls AI/API services, logs outputs. | Node.js or Python workers | Stateless workers that process queued tasks. Scalable horizontally. |
| Database (PostgreSQL) | Stores workflows, executions, logs, credentials, and users. | PostgreSQL | Transactional consistency, indexed queries for execution tracking. |
| Queue System (Redis + BullMQ) | Schedules and manages workflow execution tasks. Handles retries and delayed jobs. | Redis, BullMQ | Durable message delivery between backend and worker pool. |
| AI Provider (OpenAI or Local) | Provides LLM or embedding APIs for AI nodes. | OpenAI API, local model (future) | Workers call AI adapters to format prompts and handle responses. |
| Vector DB (Optional) | Provides long-term memory or retrieval for AI workflows. | Chroma, Pinecone | Optional; integrated via memory node or context enrichment. |
| Secrets Store | Manages encrypted API keys and credentials. | Vault, or DB encryption | Decrypts only in worker at runtime. Never exposed to frontend. |

2. Data Flow — Workflow Creation & Editing

Sequence

- User Action: User creates or edits workflow on canvas.

- Frontend: Stores workflow graph locally (in React Flow state).

- Save Action: On save, frontend sends JSON (workflow graph) to POST /api/workflows or PUT /api/workflows/:id.

- Backend API: Validates schema, sanitizes input, stores in workflows table.

- Response: Returns workflow ID and timestamps.

- Realtime Sync (Optional): WebSocket event broadcast to update other connected clients in the same workspace.

Diagram (textual)

User → Frontend → Backend (API validation) → DB (save JSON)

3. Data Flow — Workflow Execution & Logging

Sequence

- User clicks Run in UI.

- Frontend POSTs /api/workflows/:id/run → backend creates new executions record (status: queued).

- Backend enqueues first node job (node_executions created with status: pending).

- Worker picks job, executes node logic (API, AI, script).

- Worker writes logs, output, and error (if any) to DB.

- Worker enqueues next node(s) according to graph connections.

- Backend updates execution state (running → complete/failed).

- WebSocket pushes live logs and node results to frontend.

Diagram (textual)

User → Frontend

↓

POST /api/workflows/:id/run

↓

Backend → Queue → Worker → External Services (API, AI)

↓                       ↓

DB (logs, results) ←------

↓

WebSocket → Frontend (real-time updates)

4. Data Flow — AI Node Execution

Sequence

- Worker receives AI node job.

- Loads AI node config (model, prompt_template, parameters) from workflow JSON.

- Merges runtime context into prompt (via templating engine, e.g., Mustache or Handlebars).

- Calls AI provider adapter with formatted prompt.

- Receives LLM output, stores result in node_executions.output.

- Emits event/logs for UI.

Diagram (textual)

Worker (AI Node) → AI Provider (OpenAI)

↓

Output saved → DB → Frontend (via WebSocket)

5. Data Flow — Error Handling & Retries

- Transient Error: Worker retries with exponential backoff (managed by BullMQ).

- Fatal Error: Marks node as failed, logs stack trace to node_executions.error.

- Workflow Halt Policy: Configurable — either stop on error or continue to next branch.

- Frontend Feedback: WebSocket event shows failure visually on node in canvas.

6. Workflow Versioning (Optional Future Step)

- Each workflow update creates a new version record in workflow_versions table.

- Execution references specific version id for traceability.

- Allows rollback to previous versions.

7. State Management (Runtime Context)

- Each node receives an input object that merges:

  - Upstream node outputs

  - Global execution context (e.g., env vars, credentials)

  - Static config from workflow JSON

- Worker stores result as output object.

- Context object flows downstream automatically via connections.

Example Context Object

{

"input": {

"data": [1,2,3],

"summary": "Initial summary"

},

"config": {

"model": "gpt-4o",

"temperature": 0.3

},

"outputs": {

"n_ai": {"summary": "Processed successfully"}

}

}

8. Security Notes

- All credential resolution happens server-side.

- API keys decrypted only at runtime inside worker memory.

- Frontend never sees raw secrets.

- Strict input validation on all node configs to prevent arbitrary code execution.

9. Next Deliverables

- Phase 2 Start: Backend scaffolding (NestJS + Prisma ORM setup).

- Define DB schema migrations (workflows, executions, credentials, logs).

- Implement REST endpoints for /api/workflows and /api/workflows/:id/run.

End of Step 1.4 notes.

# 🧱 Step 2.1 — Backend Scaffold Setup (NestJS + Prisma)

## 🎯 Goal

Establish a clean, modular backend foundation for the AI Workflow Automation Platform using NestJS and Prisma ORM connected to PostgreSQL.
This step provides a running, database-ready server where we can later add workflow logic, node execution, and automation features.

## 🪜 Implementation Summary

### 1️ Project Initialization

Folder created:
D:\Rep\AI Workflow Automation Platform\backend

Initialized NestJS project:

npm i -g @nestjs/cli

nest new .

Default structure created with src/, package.json, and config files.

### 2️ Prisma & PostgreSQL Setup

Installed and initialized Prisma:

npm install prisma @prisma/client

npx prisma init

Configured .env:

DATABASE_URL="postgresql://postgres:admin123@localhost:5432/postgres?schema=public"

Defined initial model (prisma/schema.prisma):

model Workflow {

id          String   @id @default(cuid())

name        String

description String?

nodesJson   Json

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

}

Applied migration:

npx prisma migrate dev --name init

### 3️ Prisma Integration in NestJS

Generated Prisma module and service:

nest g module prisma

nest g service prisma

Implemented PrismaService:

import { Injectable, OnModuleInit, OnModuleDestroy } from '@nestjs/common';

import { PrismaClient } from '@prisma/client';

@Injectable()

export class PrismaService extends PrismaClient

implements OnModuleInit, OnModuleDestroy {

async onModuleInit() { await this.$connect(); }

async onModuleDestroy() { await this.$disconnect(); }

}

Registered service in app.module.ts.

### 4️ Health Check Endpoint

Created controller:

nest g controller health

Implemented endpoint:

@Controller('health')

export class HealthController {

@Get()

getHealth() {

return { status: 'Server is running 🚀' };

}

}

Verified at http://localhost:3000/health

### 5️ PostgreSQL (Docker)

Started database container:

docker run --name postgres-ai-workflow -e POSTGRES_PASSWORD=admin123 -p 5432:5432 -d postgres

Confirmed with:

docker ps

Output: container postgres-ai-workflow running on port 5432.

## 🗂️ Project Structure

backend/

├── src/

│   ├── app.module.ts

│   ├── main.ts

│   ├── prisma/

│   │   ├── prisma.module.ts

│   │   └── prisma.service.ts

│   ├── health/

│   │   └── health.controller.ts

│   └── workflows/          ← (for Step 2.2 and beyond)

│       ├── workflows.module.ts

│       ├── workflows.service.ts

│       └── workflows.controller.ts

├── prisma/

│   └── schema.prisma

├── .env

├── package.json

└── tsconfig.json

## ✅ Deliverables

- NestJS project scaffolded

- Prisma ORM configured with PostgreSQL

- Dockerized database running locally

- Health-check API working (/health)

- Folder structure prepared for workflow modules